1. Introduction (2-3 mins total)

-who we are

-background on the slides

2.Body (10 mins)

-Key Findings 
1.Exploring all the options/ideas can lead to some better outcomes Analysis on whether to go overhead or underground based on financial factors.
2. As it was a big project, we had a lot of stakeholders so we had good communication as it was not a choice we could make because it was compulsory and we knew it we had to make sure we made our stakeholders happy. 
3.In SCE’s multi project environment where many projects have similar scopes of work technical teams that work on very similar project can leverage their similar experience  to ensure the smooth completion of all project that comes at cost increased risk associated with delays in schedule and increased competition for resources within the company 
---> The importance of stakeholder engagement

-Recommendations 
1.having a single shared repository.
2.At each milestone we should audit documentation especially where major changes/setbacks may have necessities to change the requirements. This aims to prevent unforeseen setbacks in later stages of the project where it is harder to fix.
3. It is important that the whole team is clear on the vision, scope of work, and deliverables of the project.

-Business Implications 
1.since now we have more renewable energy sooner than expected due to our efficient use of our budgeted time we can service more customers at a cheaper price sooner than expected .
2. High visibility projects from the government. Since we did a good job in such a short time and budget, we can get more projects and create a good image in the market.
3. From this project, SCE was able to refine their documentation specifically to work with projects on a massive scale. Future projects will be able to leverage this increased transparency to catch and prevent problems earlier in the project life cycle.

3. Conclusion (2 mins)

4. Q&A